GainzJournal

Jimmy Blundell

University of Missouri – Kansas City

Table of Contents

Vision Statement 3

Requirements 4

Product Backlog 5

Sprint #1 6

Velocity: 0 (did not complete either task, as they were too vague) 6

Review 6

Retrospective 7

Sprint #2 8

Review 8

Retrospective 8

Sprint #3 9

Review 9

Retrospective 9

Sprint #4 10

Review 10

Retrospective 10

Sprint #5 11

Review 11

Retrospective 11

Sprint #6 12

Review 12

Retrospective 12

# Vision Statement

**Immediate Release:**

This application will be designed to help user’s track their progress in the gym. The user will initially create an account and sign up when first entering the app. From there, functionality works as such: the user will be presented with a home screen that contains their “workouts”, which are defined as a routine they create consisting of various lifts of their choice. They can add workouts anytime from this screen.

Clicking on a specific workout takes them to a new page that shows the specific lifts for that workout, complete with numbers of reps and sets. As the user works out, they will enter the number of reps and sets they complete at the weight they are using. This is incredibly useful in helping a user track their progress over time. That in itself is an important feature: the user must be able to look back on their past lifts and see how they have progressed over time.

Additionally, users will be able to leave notes for each lift. This is important as it allows users to take note of their insights they come to during each workout. Perhaps a user learns that a better warmup allowed them to reach a greater depth on their squats; this is something they could write about in the notes section for their specified lift to look back on next time. Additionally, it allows them to keep track of their overall “feeling” about a lift (perhaps a particular weight felt easier than normal, which they could note).

The above describe the core functionality that should be included in the immediate release: the ability to create workouts, comprised of individual lifts, all specified by the user. The user keeps track of the reps/sets/weight for each lift, can leave notes, and is able to look back on their progress over time.

**Stretch Goals:**

Other features I would like to implement include:

A simple bodyweight tracker where users can enter their bodyweight (and also track that over time).

In addition to notes, many users like to film their sets for form checks. I would like to allow users to enter pictures or videos into their “notes” (or at the very least, a link to a gif/YouTube/imgur containing their video).

Graphs to display their progress (for both lifts and bodyweight) in a more visually-accessible format.

# Requirements

A discussion of what your application is required to have in functionality. It should identify user roles and goals/actions, and what the key features of the app should be.

|  |  |
| --- | --- |
| **Actor** | **Goal** |
| User | Create account. |
| User | Login. |
| User | Create and name new workout. |
| User | Remove workout. |
| User | Add and name lift(s) to workout. |
| User | Remove lifts from workout. |
| User | Input the weight, sets, and reps completed for each lift. |
| User | Look at history of records on specified list. |
| User | Add notes for each workout. |
| User | View graph showing progress for particular lift. |
| User | Logout. |
|  |  |
|  |  |
|  |  |
|  |  |

### Product Backlog

This will be updated throughout the semester as new PBIs are added, larger items are broken into smaller ones, and completed items removed.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Story ID** | **Story** | **Story Points**  **(in est. hours)** | **Priority** | **Status** |
| 1 | Design home screen layout | 5 | High | Done. |
| 2 | Connect app to database | 6 | High | IP |
| 3 | Design/implement workouts | 8 | High |  |
| 4 | Add “notes” option for each workout. | 5 | Low |  |
| 5 | Design home screen that displays user’s workouts. | 8 | High |  |
| 6 | Design workout screen that displays user’s lifts. | 8 | High |  |
| 7 | Allow users to look at history of specific lift. | 15 | Med |  |
| 8 | Design/implement exercises | 5 | High |  |
| 9 | Connect exercises to database | 5 | Med |  |
| 10 | Design database tables / relations | 12 | High | IP |


# Sprint #1

Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
| 5 | Design home screen | 8 | 8 |
| 6 | Design workout screen | 8 | 0 |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

## Velocity: 0 (did not complete either task, as they were too vague)

## Review

So far, have designed the basis of a home screen. This, however, is subject to change as will be shown in the retro.

## Retrospective

I had some phenomenally poor planning for this sprint. I dd quite a bad job of breaking down tasks into smaller tasks. “Design home screen” and “Design workout screen” were not as straightforward as I thought. Due to having vague tasks, my progress felt someone “directionless”. I spent much time simply researching different layouts and finding out what would be appropriate for my app. I spent much time looking perhaps too far ahead into the app, question how my current choices would affect future decisions. This led to a lot of “paralysis by analysis”, where I felt unable to make design decisions. I ended up not even attempting to create screens for “workouts” or “exercises”. I do have a lot of research left to do in how to achieve the functionality I am lookin for. That being said, I do have a much better and cleaner idea for a home screen, and much of my analysis and research has made. I feel that next spring I essentially will be “restarting”, but with a much clearer picture on how to progress.

# Sprint #2


Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
| 1 | Redesign home screen | 3 | 2 |
| 1 | Find images to use for buttons on home screen | 1 | 2 |
| 2 | Research how to connect app to database | 2 | 2 |
| 2 | Connect app to a db for workout creation | 3 | 0.5 |

## Velocity: 6 – Completed first 3, though some may still be left to do in the form of smaller tasks for “Research how to connect app to database”. In that case, if that task is not counted as complete, my velocity is 4. An improvement from last week!

## Review

## I reworked my home page of the app. The new design feels much better and cleaner, and is going to lead to a much more straight-forward navigation to the various portions of the app. In the prior sprint, I felt I was mixing together my home page and workouts page, which didn’t feel user friendly. I like this look more and will be able to dedicate each button to an entirely different page with its own workout. So, I did end up completing my first two tasks on this spring. I am not sure that I can say that I “connected my app to a database”, however. I had to do more research than expected on what database to use before I ended up going with sqlite. I did not necessarily create the database and various tables, yet – I also did not take into account that I have not made diagrams of how I want my database to look like. That will take place for next sprint.



## Retrospective

[This is where you discuss the process. What went well (and are you planning to do more of that?) What didn’t go so well (and do you have a way to do less of that)? What changes are you planning to make in how you plan & carry out the next sprint?]

What went well: I did a better job this time of breaking things into smaller tasks. I was actually able to complete some tasks, which was a plus ☺. I will continue to do what I can to break down my tasks into smaller and smaller incremental steps. That was my biggest win from this sprint.


What didn’t go well: I did get caught up in more research that I had planned. That being said, I don’t plan on doing “less” research. Not at all. It is vital to making progress. However, I will try to plan accordingly for it now. I didn’t realize the wide variety of options for databases I could use to connect to this app and ended up having to research multiple to find which one best fit my use. This is not something I can avoid, but simply an example of research I need to do a better job taking into account when planning sprints for the future.

# Sprint #3

Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
| 2 | Draw up diagram of how workout table should look in db | 1.5 | 2.5 |
| 2 | Draw up diagram of how exercise table should look in diagram | 1.5 | 2.5 |
| 2 | Research the manner in which I can add “exercises” to “workouts” using my database | 1 | 5 |
| 2 | Create workout table | 0.5 | N/A |
| 2 | Create exercise table | 0.5 | N/A |
| 3 | Connect “WORKOUTS” button to new page where workouts will be created and held | 3 | 1 |
|  |  |  |  |

## Review

A screenshot of a cell phone

Description automatically generated

I changed up a few icons on my home page. I am not yet concerned about a profile so I removed the profile button, temporarily. I added both an “Exercises” tab so that users have a dedicated place to go to view all of their exercises as well as add/edit/remove exercises. The icon on routines was changed. I also connected each of the buttons on the home page to their respective, separate activities. The activities are blank as I have not designed those pages yet, so I just included one screenshot since multiple would be redundant.

Additionally, I worked on creating a basic flow chart, after much deliberation, of how I envision my database working. This flow chart is still up for editing as things change, as I still am making database design decisions (i.e. I have not settled on my exact tables/relations yet). I have provided a text file in my github repo that contains my preliminary idea of what tables my database will have, as well as their respective attributes.

## Retrospective

What went well – I feel that I am much closer to a final home screen. Rearranging the icons and buttons the way I did provides direct, straightforward access to any interest the users might have; view their complete list of exercises, view their workouts, view their session history, and look at the person records. I have also added new activities for each button on the home page, so I may move on to designing those pages next.

What didn’t go well – I need much more database review than I realized and must take much more into consideration than I realized as well. I thought the tables and relationships would be straightforward, but in order to capture the functionality I am hoping to achieve, I need to put much more thought into this than I first considered. I’m not sure if I am getting ahead of myself here – much of my app is not finished yet. However, I do know the core functionality I am trying to achieve and would like to knock out my database-related tasks early on. I will find out if this is the correct approach as time moves on.

Going forward, I am going to focus more on the database itself for this next sprint and try to solidify its design and actually implement it. In conjunction, I should be considering the design of my new activities and how they might query or add to my database.

# Sprint #4

Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
| 10 | Finalize tables/relations for db | 10 |  |
| 10 | Create db tables | 2 |  |
| 8 | Design “exercises” activity | 5 |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

## Review

[Screenshots, etc go here. This is where you discuss the product, describing what was done this sprint (potentially shippable product increment) and what was planned for the sprint but was not done. ]

## Retrospective

[This is where you discuss the process. What went well (and are you planning to do more of that?) What didn’t go so well (and do you have a way to do less of that)? What changes are you planning to make in how you plan & carry out the next sprint?]

# Sprint #5

Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

## Review

[Screenshots, etc go here. This is where you discuss the product, describing what was done this sprint (potentially shippable product increment) and what was planned for the sprint but was not done. ]

## Retrospective

[This is where you discuss the process. What went well (and are you planning to do more of that?) What didn’t go so well (and do you have a way to do less of that)? What changes are you planning to make in how you plan & carry out the next sprint?]

# Sprint #6

Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Story ID** | **Story / Task** | **Estimated**  **Hours** | **Actual**  **Hours** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

## Review

[Screenshots, etc go here. This is where you discuss the product, describing what was done this sprint (potentially shippable product increment) and what was planned for the sprint but was not done. ]

## Retrospective

[This is where you discuss the process. What went well (and are you planning to do more of that?) What didn’t go so well (and do you have a way to do less of that)? What changes are you planning to make in how you plan & carry out the next sprint?]